# Case Study

# Mitigation Planning Worksheet

| Mitigation Planning Worksheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID 7 | Responsibility: J. Johnstone |  |  |
| Risk statement Science requirements have substantial TBDs; late completion of TBDs likely, with reduction in adequate testing time, possible science application software failure, incorrect science data being captured, hardware damage if incorrect safety limits were provided, extensive rework and substantial cost overruns, mission failure if problems not found before system is in operation. |  |  |  |
| Mitigation goals and constraints (in observable terms) Science requirements must be completed and all related change requests submitted for implementation. No slipping of the overall development completion date is allowed. Preferable to not use overtime or additional resources but if necessary to keep completion date, do so. |  |  |  |
| Additional data (e.g., root causes, impacted elements) |  |  |  |
| Related risks |  |  |  |
| Alternative strategies/actions |  |  | Estimated costs |
| Related mitigation plans |  |  |  |
| Strategy evaluation criteria |  |  |  |
| Chosen strategy/actions |  | Success measures |  |
| Contingency strategy |  | Contingency trigger |  |