**Phases Activities and Milestone Test**

1. Which of the following is a milestone in RUP? (Select all that apply.)
2. Product Release
3. Lifecycle Release
4. Lifecycle Objective
5. Product Objective
6. Which of the following RUP process elements is *not* an activity in UMA? (Select all that apply.)
7. Delivery Process
8. Iteration
9. Phase
10. Capability Pattern
11. Which of the following reflects the correct order of RUP phases?
12. Transition, Elaboration, Construction, Inception
13. Elaboration, Inception, Construction, Transition
14. Inception, Elaboration, Construction, Transition
15. Inception, Construction, Elaboration, Transition
16. Which milestone follows the Inception phase?
17. Product Release
18. Lifecycle Architecture
19. Initial Operability Lifecycle
20. Lifecycle Objective
21. In which phase is the Vision created?
22. Inception
23. Elaboration
24. Construction
25. Transition
26. Which of the following phases focuses on architectural prototypes?
27. Transition
28. Construction
29. Elaboration
30. Inception
31. Which of the following statements is true about the RUP development process? (Select all that apply.)
32. Every project is given a fixed development process to follow. It does not change.
33. In every project, there is a decision made upon a development process during Inception.
34. In every project, there is constant review of the effectiveness of the development process, and changes are made as needed.
35. Review of the development process comes after the Transition phase is completed.
36. Which of the following elements is most effective in building a process element that repeats throughout the entire lifecyc1e?
37. Delivery Process
38. Roadmap
39. Example
40. Capability Pattern
41. Which of the following statements is true about RUP iterations? (Select all that apply.)
42. They usually last 2 to 6 weeks.
43. Each phase contains only one iteration.
44. Each iteration results in an executable
45. They last 2 to 6 months.
46. Every two weeks, a project produces an executable that is used to demonstrate progress to the customer in the form of implemented functionality. Which RUP phase is the project in?
47. Inception
48. Elaboration
49. Construction
50. Transition