**Project Management Test**

1. Which of the following phrases reflects the purpose of the Project Management discipline? (Select all that apply.)
2. To provide a framework for managing software-intensive projects
3. To provide practical guidelines for planning, staffing, executing, and monitoring projects
4. To provide a framework for managing risk
5. To provide a framework for accurately estimating cost and time for building the required system
6. Which of the following is the Project Manager role responsible for? (Select all that apply.)
7. Risk Management Plan
8. Product Acceptance Plan
9. Quality Assurance Plan
10. Requirements Management Plan
11. Which of the following is true for an Iteration Assessment? (Select all that apply.)
12. Compare the iteration actual cost, schedule, and content with the iteration plan
13. Determine rework (if any) to be done
14. Determine what risks have been eliminated, reduced, or newly identified in this iteration
15. Prepared a detailed plan for the next iteration
16. Which of the following plays a central role in the Project Management discipline? (Select all that apply.)
17. Project Manager
18. Management Reviewer
19. Team Lead
20. Review Coordinator
21. The Close-Out Phase activity brings the phase to closure by ensuring which of the following? (Select all that apply.)
22. All major issues from the previous iteration are resolved.
23. The state of all artifacts is known (through configuration audit).
24. The required artifacts have been distributed to stakeholders.
25. The initial plans for implementing features of the next release are outlined.
26. Which of the following is a risk management strategy? (Select all that apply.)
27. Risk acceptance
28. Risk avoidance
29. Risk ignorance
30. Risk transfer
31. How many iteration plans are in a project?
32. One per project
33. One per phase
34. One per iteration
35. Four per project
36. The Software Development Plan contains which of the following? (Select all that apply.)
37. Measurement Plan
38. Risk Management Plan
39. Product Acceptance Plan
40. Change Management Plan
41. Which of the following is an activity in the Project Management discipline? (Select all that apply.)
42. Monitor Project
43. Manage Iteration
44. Plan Remainder of Initial Iteration
45. Refine the Development Plan
46. Which of the following roles can be combined with the Project Manager role when assigning team responsibilities? (Select all that apply.)
47. Development Manager
48. Test Manager
49. Service Manager
50. Process Specialist
51. Which of the following is carried out during the Close-Out Project activity? (Select all that apply.)
52. The Project Manager readies the project for termination.
53. Requirements are reviewed and are refined for the second release.
54. A formal review takes place between the project team and a customer representative.
55. The customer verifies that the product and the supporting documentation delivered by the project meet the requirements and objectives as agreed in the Software Development Plan.
56. The Software Development Plan contains which of the following artifacts? (Select all that apply.)
57. Problem Resolution Plan
58. Product Acceptance Plan
59. Iteration Plan
60. Use Cases to be implemented
61. Which of the following is important in calculating risk? (Select all that apply.)
62. Impact
63. Probability
64. Urgency
65. Magnitude
66. Which of the following artifacts lists the things that can potentially lead to loss or damaging results?
67. Issue list
68. Risk Management Plan
69. Risk list
70. Software Development Plan
71. How often is an iteration assessment carried out?
72. Once per iteration
73. Once per phase
74. Once per project
75. At the Project Manager's discretion
76. For a successful iteration assessment, which of the following is the most important part of an iteration plan?
77. Evaluation Criteria
78. Plan
79. Uses Cases
80. Iteration Goal and Artifacts