Making the Unified Process Work

The development of software at the mission-critical systems level remains exceeding complex because of the interlocking strands related to how the software works together.  The Unified Process helps people deal with this complexity. First of all, there are four phases: inception, elaboration, construction, and transition.  Beyond the initial cycle phases, come further releases, major overhauls, and later generations of the software system.  Within these phases are the interlocking workflows, architecture, risk management, iterations, and increments including:

- Software development driven by the use cases thought the workflows; requirements, analysis, design, implementation, and test.

- Development guided by architecture which is the skeleton of structural and behavioral elements that allow the system to evolve gracefully.

- Development carried out through iterations and builds within the iterations, resulting in incremental growth of the product.

- Development controlled with risks.

- Development visualized and recorded in the Unified Modeling Language (UML).

- Development assessed at milestones.

The four milestones that anchor the process are: life cycle objectives; live cycle architecture; initial operational capability; and product release.

The Life Cycle Objectives

The first milestone clarifies the objectives of the product live cycle by raising the following questions which are answered during the inception phase:

- Have you made the system scope clear?

- Have you established what is to be within the system and what is outside of it?

- Have you reached agreement with the stakeholders on the key requirements of the system?

- Is there an architecture that implements these features in sight?

- Have you identified risks critical to the successful execution of the project?

- Do you see a way to mitigate risks?

- Will the product in use generate values justifying the investment to build it?

- Is it feasible for your organization to proceed with the product?

- Do the stakeholders concur with the objectives?

The Life Cycle Architecture

The second milestone clarifies the architecture for the product life cycle through the following questions, which are answered during the elaboration phase:

- Have you created an executable architectural baseline?

- Is it resilient and robust?

- Can it evolve over the life of the product?

- Have you identified and mitigated the major risks to the point of assuring that they will not upset the project plan?

- Have you developed a project plan to a level necessary to support a realistic bid covering schedule, cost, and quality?

- Will the project, as now planned band bid, provide an adequate return on investment?

- Have you obtained the stakeholders concurrence?

Initial Operational Capability

The third milestone establishes that the product has attained initial operational capability. The key question, which is answered during the construction phase:

- Have you reached a level of production capability suitable for initial operation in the user environment, particularly for beta testing?

Prior to this milestone the project has:

- A baseline architecture

- Investigated the risks

- A project plan

- The Resources

Having satisfied these criteria we build the product. The building process should proceed smoothly if the stakeholders have agreed on the life cycle objectives and the life cycle architecture.  Important in this phase are the sequence of builds and a minimum of iterations.  A sequence means that the prerequisite for another iteration is will thought out, planned and no redo is necessary because of later learned events.

Product Release

The fourth milestone establishes that the product is ready for unrestricted release to the users.  The key question, which is answered during the transition phase:

- Can the product operate successfully in typical user environments?

The work to be done during the initial operational capability is beta testing, acceptance testing, and correction of problems and defects arising from operating in the working environment.  Once the users are satisfied the product is delivered.